JOINT STRATEGIC ACTION PLAN 2021 – 2026 FOR THE IMPLEMENTATION OF THE PROTOCOL ON SUSTAINABLE TRANSPORT (MIKULOV, 2014) TO THE FRAMEWORK CONVENTION ON THE PROTECTION AND SUSTAINABLE DEVELOPMENT OF THE CARPATHIANS (KYIV, 2003), WITH FOCUS ON ECOLOGICAL CONNECTIVITY AND BIODIVERSITY CONSERVATION

Introduction

Sustainable Transport Strategic Action Plan (SAP)’s focus

The Protocol on Sustainable Transport to the Carpathian Convention (Mikulov, 2014; hereafter referred to as “The Protocol”) covers several aspects related to mobility. Among the others, they include policies development, infrastructure planning and development, different transport modes, traffic management systems, transport externalities and real costs.

This Sustainable Transport Strategic Action Plan (SAP), developed with the support of the Danube Transnational Programme project TRANSGREEN, in cooperation with the Carpathian Convention experts and stakeholders, is conceived as a document dealing with the identification of the main objectives and actions at Carpathians’ level, in order to integrate transport infrastructure and ecological connectivity in a relatively short term.

The Strategic Action Plan addresses mainly Articles 1, 2, 3, 8 and 17 of the Sustainable Transport Protocol.

In Article 1, the Protocol invites the parties to increase transnational cooperation in order, among others, to avoid landscape fragmentation and develop environmentally friendly transport models and systems.

Article 2 underlines the geographical scope of the Protocol, being the Carpathian Region, as defined by the Conference of Parties.

Article 3 of the Protocol reports the definition of terms used also in this Action Plan, especially regarding “ecological connectivity”, “external costs”, “sensitive areas”, “transport infrastructure” and “Trans-European Network”.

The Article 8 of the Protocol refers to the connectivity of transport infrastructure, highlighting the importance of the protection of sensitive, biodiversity-rich and ecological connectivity areas.

Finally, article 17 states that the Conference of the Parties shall develop and adopt the Strategic Action Plan in the Carpathians, which will accompany the implementation of the Sustainable Transport Protocol.

Thematically, the integration of transportation and ecological connectivity merges aspects included both in the Protocol on Sustainable Transport and in the Protocol on Conservation and Sustainable use of Biological and Landscape Diversity.

The Transport SAP mirrors the achievements of the TRANSGREEN and ConnectGREEN projects, which are relevant for political decision-making, and of other on-going projects (i.e., SAVEGREEN) aiming at demonstrating ways of designing functional road infrastructures mitigation measures and improving the functionality of ecological corridors. Results from the work within the pilot areas of TRANSGREEN, and of other relevant projects’ documents (e.g. the guidelines and recommendations for integrated transport infrastructure planning, construction, management and monitoring, definitions) and outputs are feeding the content of the Transport SAP.

The Action Plan seeks to identify priorities clearly and make it explicit also what could be the expected results coming from the implementation of the actions suggested.

At the territorial level, this SAP proposes a series of objectives that should be reached by all Carpathian countries jointly, in order to reach a common and shared level. For each of the proposed main objectives, specific actions, expected results, source of funding and timeframe of implementation are also included where actually feasible. Ultimately, the goal of the current SAP is to provide indications to maintain and enhance the environmental quality standards in the Carpathians, without curbing its infrastructural development.

The SAP is addressed to competent authorities in each Carpathian country pointing, first, at the enhancement of the cooperation among different Ministries and responsible actors in each Carpathians’ country, and providing indications on the actions needed for the development of ecologically-friendly transport infrastructure and the implementation of Green Infrastructures (GI) at national and Carpathian level.

Green Infrastructures are defined and potentially implemented by several approaches existing in the concepts of wildlife conservation and landscape planning. However, all these definitions emphasize the elements of ecological connectivity, multifunctionality of landscapes, wildlife conservation and habitat restoration to enhance the connection between natural areas. Green infrastructures consist of natural and anthropic elements, such as (re) forested areas, green bridges, parks in urban areas, green roofs and walls, high natural value agricultural land or protection forests. Green infrastructure aims at maintaining and creating landscape features that might guarantee that ecosystems will continue to provide services such as clean water, clean air, productive soils and attractive recreation areas.

Adoption process of the Sustainable Transport Strategic Action Plan (SAP)

As regards the adoption process of the SAP by the Carpathian Countries, once there is a final agreed version of the Transport SAP, developed within the Convention WGs, it’s responsibility of the Carpathian Convention National Focal points to share it with responsible Ministries, to get the authorization for its final adoption at the Conference of the Parties. Indeed, the key role for the implementation of the Convention between the COP meetings is played by the Carpathian Convention Implementation Committee (CCIC) - a subsidiary body established by COP1, pursuant to COP Rule 21 in correspondence with Article 14 paragraph 2-point e and Article 16 of the Convention. The CCIC consists of National Focal Points to the Convention.

Contrary to the Convention and its thematic protocols, this strategic action plan is not a legal act binding the Parties, therefore it does not require the signature and ratification of the Countries and it is adopted by a decision of the Conference of the Parties.

The implementation of the SAP depends mainly on the current priorities of the Parties to the Protocol, and the availability of financial resources for carrying out activities determined in the SAP. Upon the expiry of the validity period, based on implementation progress evaluation and current common priorities of the Parties, a subsequent SAP or strategy can be adopted for the next planning period.

This SAP, common to all Parties, cannot consider the realities and priorities of, or progress made by any individual country but can be a useful guidance instrument to develop National Action Plan. Therefore, each country in its own interest, and for its internal planning needs, should elaborate its own National Action Plan (NAP) for the implementation of the Protocol.

Sustainable Transport Strategic Action Plan

Pursuant to Article 17 paragraphs 1 and 4 of the Sustainable Transport Protocol to the Framework Convention on the Protection and Sustainable Development of the Carpathians (hereinafter referred to as “the Convention”), adopted by the Conference of the Parties to the Convention in Mikulov on 26th September 2014 and entered into force; Pursuant to Decision COP5/9 on Sustainable transport and infrastructure, industry and energy, in particular its paragraphs 2 and 3; Following the Draft Programme of Work of the Carpathian Convention, 1 January 2018 – 31 December 2020, Annex 1, adopted by the Conference of the Parties to the Convention by its DECISION COP5/15 on Programme of work and budget of the Carpathian Convention paragraph 6; In line with the Protocol on Conservation and Sustainable Use of Biological and Landscape Diversity to the Framework Convention on the Protection and Sustainable Development of the Carpathians, adopted by the Conference of the Parties to the Convention in Kiev on 22 May 2003 and entered into force; in line with the Strategic Action Plan for the implementation of the Protocol on Conservation and Sustainable use of Biological and Landscape Diversity; In order to ensure implementation of the provisions of the Sustainable Transport Protocol, the Carpathian Convention Implementation Committee recommends the following Strategic Action Plan for approval of the Bureau and adoption by the Sixth Meeting of the Conference of the Parties to the Convention.

In order to ensure realisation of mobility needs, in harmonious relation to both society and economy as well as nature, in particular through the development of infrastructure while minimizing its negative impact on the environment, within the next 3 to 5 years the Parties shall undertake the following actions:

STRATEGIC OBJECTIVE 1

Development of transport infrastructure taking into account ecological connectivity and wildlife-vehicle collisions

Pursuant to Article 1, par. 2 d), Article 3 and Article 8, par. 4 a) of the Protocol, the Parties shall undertake the following actions:

- Identify and collect into the Carpathian Countries Integrated Biodiversity Information System (CCIBIS) information about existing and planned transport infrastructure in the Carpathian region.

RESULTS: common database with updated information about transport infrastructure.

INVOLVED ACTORS: Ministries of Transport

FUNDING: project based

TIMEFRAME: ongoing

- Make use of CCIBIS to identify strategic ecological connections in the Carpathian region and work for the development of more detailed information.

RESULTS: common database with updated information about ecological connectivity.

INVOLVED ACTORS: Ministries of Transport, Ministries of Environment, NGOs and Research Centres / Universities

FUNDING: no funding required

TIMEFRAME: ongoing

- Overlap existing and planned transport infrastructure with TEN-G, ecological corridors, Natura 2000 sites (and other sites of national and international importance), components of the Emerald network, UNESCO World Heritage Properties, wildlife dispersal areas, protected areas, linkage and roadless areas.

RESULTS: map showing the intersections between transport infrastructure and ecological connectivity.

INVOLVED ACTORS: Ministries of Transport, Ministries of Environment, ConnectGREEN project partners

FUNDING: project based

TIMEFRAME: by 2021 – EU DTP ConnectGREEN project timeframe

- Make available an Innovative Support Tool for planners in transport planning procedures, based on the “any case, a unique case” principle.

RESULTS: tool available for the inclusion of ecological connectivity into transport planning procedures.

INVOLVED ACTORS: Ministries of Transport and Ministries of Environment, EU DTP ConnectGREEN project partners

FUNDING:  project based

TIMEFRAME: by 2021 - EU DTP ConnectGREEN project timeframe

- Support and promote a system for collecting and monitoring fauna traffic mortality.

RESULTS: data about fauna traffic mortality available and shared at the national level.

INVOLVED ACTORS: Ministries of Transport, Ministries of Environment, Road management authorities

FUNDING: project based/internal funds

TIMEFRAME: by 2026

- Share among Carpathian countries methodologies for collection, analyses and mapping about fauna traffic mortality.

RESULTS: common methodology about fauna traffic mortality shared at the Carpathian level.

INVOLVED ACTORS: Ministries of the Environment and Ministries of Transport

FUNDING: no funding required

TIMEFRAME: by 2026

- Define and utilize a common GIS model and algorithm to predict potential future risky sections of transport infrastructures for fauna traffic mortality.

RESULTS: National and Carpathian-wide maps of future risky sections of transport infrastructures for fauna traffic mortality.

INVOLVED ACTORS: Ministries of Environment, Ministries of Transport, CC WG biodiversity, CC WG transport and EU DTP ConnectGREEN project partners

FUNDING: project based- EU DTP ConnectGREEN project

TIMEFRAME: by 2021

- Define national monitoring standards for wildlife movements and dispersal and for the evaluation of the effectiveness of mitigation measures for transport infrastructures

RESULTS: Carpathians methodologies for monitoring wildlife movements and dispersal, and for the evaluation of the effectiveness of mitigation measures.

INVOLVED ACTORS: Ministries of Environment and Ministries of Transport

FUNDING: project based

TIMEFRAME: ongoing

- Provide data about monitoring results (wildlife movement, fauna traffic mortality), new GI elements, prevention systems, mitigation measures and ecological corridors into CCIBIS.

RESULTS: updated database with national wildlife, ecological corridors and GI monitoring results.

INVOLVED ACTORS: Ministries of Environment and Ministries of Transport

FUNDING: project based

TIMEFRAME: ongoing

- Share and address main national issues related to the application of methodologies (e.g., SEA, EIA, TIA, AA) for the assessment of impact of transport infrastructure on ecological connectivity.

RESULTS: Common and shared methodologies for the assessment of impact of transport infrastructure on ecological connectivity.

INVOLVED ACTORS: Ministries of Environment and Ministries of Transport

FUNDING: project based - EU DTP SAVEGREEN project

TIMEFRAME: by 2026

- Introduce a shared methodology for the assessment of external costs caused by transport infrastructures, which includes results deriving from point 10.

RESULTS: shared methodology for the assessment of external costs caused by transport infrastructures.

INVOLVED ACTORS: Ministries of Environment and Ministries of Transport

FUNDING: project based- EU DTP SAVEGREEN Project

TIMEFRAME: by 2026

STRATEGIC OBJECTIVE 2

Realization of green infrastructure (GI) on linear infrastructure development

Pursuant to Articles 1, par. 2 a), b), d) and e), Article 3 and Article 8, par. 1, 2, 3 and 4 a), b) and c) of the Protocol, the Parties shall undertake the following actions:

- Identify the most appropriate mitigation measures for wildlife conservation and traffic safety in risky areas (as identified in action 1.7) of linear transport infrastructure

RESULTS: technical document highlighting the most appropriate mitigation measures for each critical section.

INVOLVED ACTORS:  Ministries of Transport and Ministries of Environment

FUNDING: project based

TIMEFRAME: by 2026

- Develop a common road map for a harmonized GI implementation in the Carpathians (including best practices)

RESULTS: common road map at Carpathians’ level for GI implementation.

INVOLVED ACTORS: CC WG Biodiversity, CC WG Transport, Ministries of Transport and Ministries of Environment

FUNDING: project based-EU DTP ConnectGREEN project

TIMEFRAME: by 2021 - EU DTP ConnectGREEN project timeframe

STRATEGIC OBJECTIVE 3

Fostered cooperation of all relevant stakeholders of Carpathians Convention

Pursuant to Articles 1, par. 2 a), b), c), d), e), f) and g) and Article 5, Article 8, par. 1, 2, 3 and 4 a), b) and c) of the Protocol, the Parties shall:

- Facilitate consultations, coordination and cooperation between all relevant stakeholders, in order to encourage their active participation in discussing current and future environmental conflicts and raise awareness on the potential impact of planned infrastructures on ecologically sensitive areas.

RESULTS: common workshops to involve relevant stakeholders in the discussion of environmental conflicts

INVOLVED ACTORS: Ministries of Environment, Ministries of Transport, CC Transport WG, CC Biodiversity WG, EUSDR relevant PAs

FUNDING: project based - EU DTP ConnectGREEN and SAVEGREEN projects

TIMEFRAME: by 2026

STRATEGIC OBJECTIVE 4

Approval and implementation of policies to support sustainable transport deriving from outputs and results of relevant projects, especially “TRANSGREEN” and “ConnectGREEN” and SAVEGreen

Pursuant to Articles 1, par. 2 a), d), f) and h) and Article 8, par. 3 and 4 a), b) and c) of the Protocol, the Parties shall:

- Ratify and implement the Sustainable Transport Protocol by all States with proper adoption into the legal and institutional systems.

RESULTS: Sustainable Transport Protocol ratified by all countries.

INVOLVED ACTORS: State Governments

FUNDING: no funding required

TIMEFRAME: ongoing

- Share and report updates and developed actions since the ratification of the Sustainable Transport Protocol.

RESULTS: National reports on concrete actions implemented since the Protocol ratification.

INVOLVED ACTORS: Ministries of Environment and Ministries of Transport

FUNDING: no funding required

TIMEFRAME: according to each country’s ratification and new CC reporting system

- Disseminate and promote the implementation of the guidelines on Wildlife and Traffic in the Carpathians among transport infrastructure, spatial planning and other relevant authorities, for the guidelines to be considered as regards namely:

- Basic steps and processes for ensuring ecological connectivity within transport linear infrastructure

- Fauna passages and other technical solutions

- Monitoring the impact of transport on nature

RESULTS: Road map for relevant projects’ outputs’ implementation at the national level

INVOLVED ACTORS: Ministries of Environment and Ministries of Transport

FUNDING: no funding required

TIMEFRAME: ongoing

STRATEGIC OBJECTIVE 5

Enhancement of stakeholder participation in spatial planning, in relation to transport infrastructure

Pursuant to Articles 1, par. 2 a), c) and f) and Article 8, par. 3 and 5 of the Protocol, the Parties shall:

- Establish proper public participation procedures, such as public consultations on feasibility studies or environmental impact assessments, by ensuring adequate funding, or use alternative ways in case funding are not provided (i.e., internet consultation).

RESULTS: Establishment of regular stakeholder consultation processes in spatial planning for transport infrastructure.

INVOLVED ACTORS: Ministries of Transport and Ministries of Environment

FUNDING: state budget

TIMEFRAME: at regular basis

- Develop and make use of training courses on biodiversity, transport and eco-corridors for national and local stakeholders

RESULTS: Common structure for biodiversity, transport and eco-corridor training courses.

INVOLVED ACTORS: Ministries of Transport and Ministries of Environment, NGOs and renewed experts

FUNDING: project based – EU DTP ConnectGREEN and SAVEGREEN projects

TIMEFRAME: by 2026

Trans-European Network Green

SEA: Strategic Environmental Assessment; EIA: Environmental Impact Assessment; TIA: Territorial Impact Assessment; AA: Appropriate Assessment